## Slide 1: US Consumer eCommerce Shopify Implementation
Mar 16th, 2023
SIT Summary Report

## Slide 2: SIT 1 Execution Summary
Below is the summary of the SIT 1 Execution
Storefront | # of Test Steps Failed
Biotrue | 169
Lumify | 211
Marketplace | 195
PreserVision | 213
Grand Total | 788
/ 1,800 = 47%
Failed due to non-availability in Staging:
Subscription Orders (Recharge)
Alerts
Field validations (as they are not available on the current site)
Customer reviews
Defect Summary
Top Reasons
To be Tested in UAT
Reports (UAT)
SignifyD (UAT)
Avalara (UAT)
Not Tested
Total Test Steps
%
Failed
Out of Scope
Data Migration
Click to Open

## Slide 3: SIT 2 Execution Summary
Storefront | # of Test Steps Failed
Biotrue | 39
Lumify | 39
Marketplace | 39
PreserVision | 39
Grand Total | 156
/ 1,800 = 9%
Failure reasons
Subscription Orders (Recharge)
Alerts
Field validations (as they are not available on the current site)
Customer reviews
Bugs Summary
Top Reasons
Total Test Steps
%
Failed
To be Tested in UAT
Reports (UAT)
SignifyD (UAT)
Avalara (UAT)
Not Tested
Out of Scope
Data Migration
Click to Open
Below is the summary of the SIT 2 Execution

## Slide 4: Traceability Matrix at SIT End
Below is the summary of the Traceability Matrix
Requirments Status | Count
Pass | 76
Fail | 12
Blank | 71
Grand Total | 159
/159 = 13%
Failure reasons
Subscription Orders (Recharge)
Alerts
Field validations (as they are not available on the current site)
Customer reviews
RTM Summary
Top Reasons
Total Requirement
%
Failed
To be Tested in UAT
Data migration
Licenses
Product and Sales back-end management
Not Tested
Click to Open

## Slide 5: Thank you